# Development Roadmap: Maou-Sama TD (Reboot)

## Phase 1: Foundation (Weeks 1-4)

- Core Systems:

  - Implement “Authority” regeneration logic.

  - Finalize Unit State Machine (Idle, Block, Attack, Skill, Die).

  - Implement Maou Skill System (using Authority Seals).

- UI Framework:

  - Build “Hecatina’s HUD” (Main Menu, Unit Select, Battle HUD).

  - Implement “Neon-Gothic” shader for UI panels (Blur + Vignette).

- Content (Prologue):

  - Build Map 1-1 (The Crypt).

  - Create “Skeleton Guard” and “Lantern Thief” units.

## Phase 2: The Vertical Slice (Weeks 5-8)

- Act 1 Content:

  - Implement Ignis, Shade, and Lilith (The Trio).

  - Build Maps 1-4 to 1-12.

  - Boss Battle: Guild Master Gilder (Multi-phase script).

- Narrative Engine:

  - Implement Visual Novel dialogue system (Before/After battle).

  - Add “Choice” tracking variables.

## Phase 3: Expansion (Weeks 9-12)

- Act 2 & 3 Assets:

  - Create Desert and Snow biomes.

  - Create “Glitch” shader for Act 3 enemies.

- RPG Systems:

  - Implement Summoning Ritual Logic (Drop tables).

  - Implement Save/Load system for progression.

  - Add “Affection” minigame.

## Phase 4: Polish & Launch (Weeks 13-16)

- VFX/SFX:

  - Add per-character skill cut-ins.

  - Sound design (UI clicks, meaty combat hits).

- Balancing:

  - Tune Enemy HP/Damage curves.

  - Authority cost adjustments.

- Publication:

  - Store assets (Icons, Screenshots).

  - Beta Test.